Sprint Report Document

# Heading

Document name: Sprint Report Document

Sprint {4}

project title: Pick a Dish

Team number: 5, Section: 47406

Team member 1: Sara al-meshrai, ID:435202339

Team member 2: Nora alkhunifer, ID:435201094

Team member 3: Asmaa Alrubia, ID: 435200178

Sprint start at: 26/11/2017

Sprint competition at: 6/12/2017

# Sprint Review

|  |  |  |  |
| --- | --- | --- | --- |
| **Author** | **Work completed** | **not completed** | **Notes** |
| Asmaa | As a user of app, I want to rate any dish in app so that the system will add my rating on that dish |  |  |
| Nora | As a user of the app, I want to view notification on app icon in order to know if someone add dish to the app | Build app on real or virtual device | Terminal error |
| Fixed some filtering errors in profile page |  | |
| Helped Sara in searching and filtering functionality |
| Sara |  | As a user, I want to search by dish’s name, so that I save some time. |  |
|  |  | As a user of app, I want to view list of shop in app |  |
|  |  | As a user, I want the dishes list ordered by high rating, so that I know what is the best dishes. |  |
|  |  | As a developer, I want to link the implemented project to ionic dashboard and link all members with it in order to make it public for all clients |  |
|  |  | As a user, I want to filter the displayed list by event or meeting type e.g. party, visit a friend, so that I Minimize the dishes options |  |
|  |  | As a user, I want to filter the displayed list by dish kinds, e.g: sweet, cake, so that I Minimize the dishes options. |  |

# Sprint Retrospective

Actions to stop doing

1. The team should stop waste the time on function that can’t be done for technical response.
2. The team should stop working separately, because that delays the work progress and generating repetitive steps.

## Actions to start doing

1. The team should start work together and spared knowledge between each other.
2. The team should schedule more time to done the assigned work.
3. The team should start by implementing important function and the easiest then go to hardest

## Actions to keep doing

1. The team should continue trying and not give up.
2. The team should continue fixing error to improve project quality.
3. The team should continue support each other .

# Metrics

## Sprint Burndown

