Sprint Plan Document

# Heading

Sprint {5} Plan

Team number: 5, Section: 47406

Team member 1: Sara al-meshrai, ID: 435202339

Team member 2: Nora Alkhunifer, ID: 435201094

Team member 3: Asmaa Alrubia, ID: 435200178

Sprint start at: 11/12/2017

Sprint competition at: 18/12/2017

# Goal

In this sprint, we will develop different functions in the app to make it work in valuable way like implement shop page and some in the profile page like delete a tip and go to the dish page from tip card and list of added dishes and delete one of the added dishes.

# Task listing, organized by user story

User story 1 “As a user of app, I want to view list of shop in app .”

Task 1: download the match icons and styles. (1hour)

Task 2: develop card view .(2 hours)

Task 3: implement scroll list view. (4 hours)

Task 4: connect with database. (1 hour)

Task 5: Code Review (2 hours)

Task 6: testing. (3 hours)

Task 7: Acceptance testing. (1 hour)

Total for user story 1: 14 hours­

User story 2 (As a user of app, I want to rate any dish in app so that the system will add my rating on that dish)

Task 3: Connect The rating function with database to save rating (2 hours )

Task 4: update average rating for the dish.(2 hours)

Task5:update number of raters for the dishes(2hours)

Total hours of user story 2: 10hours

User story 3 “As a developer I want to link the implemented project to ionic dashboard and link all members with it in order to make it public for all clients”

Task 1: implement needed code for link (5 hours)

Task 2: test the connection (6 hours)

Task 3: upload it to ionic viewer (1 hour)

Total for user story 3: 2 days

User story 5 (As a user, I want to filter the displayed list by event or meeting type e.g. party, visit a friend, so that I Minimize the dishes options)  
Task 1 description: create a button corresponds to every event or meeting type in the database. (2 hours)  
Task 2 description: link the button with a code that displays the dishes having that meeting type. (5 hours)  
Task 3 description: write the code that allows more than one button to be clicked. (4 hours)

Task 4 description: make the clicked buttons labeled. (1 hour)  
Total for user story5: 2 days

User story7 (As a user of the app, I want to delete a tip )

Task 1 description: develop a code to delete a tip of a user.(3hours)

Task 2 description:Relate it to the database. (1hur)

Total for user story 7: 4 days

User story8 ( As a user of the app, I want to delete an added dish)

Task 1 description: develop a code to delete a dish of a user.(3hours)

Task 2 description: Relate it to the database. (1hour)

Total for user story 8: 4 days

# Initial task assignment

Asmaa Alrubia: user story 2 all tasks

Nora Alkhunifer: user story8,7,6, all tasks

Sara al-meshrai: user story 5,1 all tasks

**Initial burndown chart**

**Initial scrum board**

# Scrum times

Every Tue 1-3PM.

Every Thu 8-10AM.

Every Friday 8-10AM.