Sprint Report Document

# Heading

Document name: Sprint Report Document

Sprint {1}

project title: Pick a Dish

Team number: 5, Section: 47406

Team member 1: Sara al-meshrai, ID:435202339

Team member 2: Nora alkhunifer, ID:435201094

Team member 3: Asmaa Alrubia, ID: 435200178

Sprint start at: 9/10

Sprint competition at: 24/10

# Sprint Review

## Work completed/not completed

This is a list of the user stories that were completed during this sprint, and a list of the user stories not completed during this sprint (but which were part of this sprint, and were in the sprint plan).

|  |  |
| --- | --- |
| Work completed | not completed |
| *As a developer, I want to download all needed tools and program so that I can start working on discovering tools and developing environments.* | *As a developer, I want to select design and style to all app pages and download needed elements.* |
| *As a developer, I want to build structure of database using Json so that the database is united in one project on firebase.* | *As a user, I want to create account in pick a dish application using my email so that If I had forgotten my password, I may click on "Forgot Password" to receive instructions via my email on how to reset my password. Or access/delete it.* |
| *As a user, I want to create account in pick a dish application so that I can use all app's features.* | *As a user, I want to be able to sign out from my account at any time so that I make sure that it’s secured and won’t be accessed by someone else, or to sign in again using a different account.* |
| *As a registered User, I want to login by user name and password, so that I can use the password used to authenticate an identity.* | *As a user of app, I want to view dish rating and number of raters who rate the dish.* |
| *As a user, I want to see a list of dishes, so that I Browse all the types shown.* | *As a logged in user, I want to able to add new dish so that other users can view more dishes and have wide choices of dishes.* |
| *As a user of app, I want to rate any dish in app so that the system will add my rating on that dish.* | *As a user, I want the dishes list ordered by high rating, so that I know what is the best dishes* |

# Sprint Retrospective

Actions to stop doing

1. The team should stop assigning many user stories in the sprint, because one of the team members dropped the course.
2. The team should stop selecting user stories to an upcoming sprint without a prior knowledge on how to implement them, to avoid a sprint failure.
3. The team should stop working separately, because that delays the work progress and waists time in fixing errors and generating repetitive steps.

## Actions to start doing

1. The team should start working on one server and update it frequency, since the conflict in code generates a lot of errors.
2. The team should schedule more group work sessions, since these are very effective at getting work done.
3. The team should double working hours, since plan tasks for previous sprint doesn’t as expected.

## Actions to keep doing sara

This is the answer to the question, "What is working well that we should continue to do?" The items should take the form of a brief description of what the team wants to start doing, followed by a brief explanation.

# Metrics

## Sprint Burndown

A sprint burndown tracks the completion of work throughout the sprint. The x-axis represents time, and the y-axis refers to the amount of work left to complete, measured in either story points or hours. The goal is to have all the forecasted work completed by the end of the sprint.

