Sprint Report Document

**Hire Me (وظفني)**

**Sprint -4- Report**

|  |  |  |
| --- | --- | --- |
| # | Student Name | ID |
| 1 | Kholoud Alaqeely | 435200055 |
| 2 | Leena Abuaish | 435200914 |
| 3 | Rahaf Almozaini | 435200445 |
| 4 | Lama Almansour | 435200549 |

Section No.: 47406

Team No.: 2

*Sprint start:26 \11\2017*

*Completion date:6\12\2017*

Table of Contents

[Sprint Review 3](#_Toc500322487)

[Work completed/not completed 3](#_Toc500322488)

[Sprint Retrospective 4](#_Toc500322489)

[Actions to stop doing 4](#_Toc500322490)

[Actions to start doing 4](#_Toc500322491)

[Actions to keep doing 4](#_Toc500322492)

[Metrics 5](#_Toc500322493)

[Sprint Burndown 5](#_Toc500322494)

List of Tables

Table 1:Work completed/not completed 3

List of Figures

Figure 1:Sprint#4 Burndown Chart 5

# Sprint Review

## Work completed/not completed

|  |  |  |
| --- | --- | --- |
| **User Story** | **Completion** | **By** |
| As an organization user of hire me application, I would like to be able to view the candidate’s applications, so I can accept or reject them. | Completed | Rahaf |
| As a candidate user of hire me application, I would like to view the available positions, so that I can apply. | Completed | Lama |
| As a candidate user of hire me application, I would like to be able to apply for a position, so that I can get a job. | Completed | Leena |
| As a candidate user of hire me application, I would like to be able to add a specific organization to my favorite list, so that I can view it later. | Completed | Lama & Kholoud |

Table 1:Work completed/not completed

# Sprint Retrospective

Actions to stop doing

1. Applying a method before doing a full research about it.

## Actions to start doing

1. Do a small research of the method we are using before using it, to see if it will give us the result we really want, that way we will save time

## Actions to keep doing

1. Planning what to work on before the start of each lab.
2. Work distribution between team members.
3. Respecting deadlines and submitting work on time.
4. Holding meetings at 12:00 pm instead of 7:00 am.
5. Scheduling meetings with TeamViewer since we don’t have enough time to meet face-to-face at the university.
6. Breakdown the task to smaller tasks that can be done in 1 hour.
7. Write more specific tasks.
8. Use previous sprints estimations and the actual time spent as a reference in the next sprints.
9. Try to keep the burndown chart under the median line.
10. Learn how to work under pressure.
11. Holding more meetings.
12. While planning the sprint, we should take in consideration our other obligations with the other courses and how much are we occupied in that period of time.
13. While planning the sprint we should not plan more than we can handle.
14. Take in consideration the relation between the user stories and the dependency between them.
15. Update Ice scrum daily.

# Metrics

## Sprint Burndown

Figure :Sprint#4 Burndown Chart

