Sprint Report Document

# Heading

Document name: Sprint Report Document

Sprint {3}

project title: Pick a Dish

Team number: 5, Section: 47406

Team member 1: Sara al-meshrai, ID:435202339

Team member 2: Nora alkhunifer, ID:435201094

Team member 3: Asmaa Alrubia, ID: 435200178

Sprint start at: 16/11/2017

Sprint competition at: 21/11/2017

# Sprint Review

|  |  |
| --- | --- |
| **Work completed** | **not completed** |
| As a user, I want to able to ' like ' mark a dish so that my favorites dishes are arranged | As a user, I want to search by dish’s name, so that I save some time. |
| As a user of app, I want to rate any dish in app so that the system will add my rating on that dish | As a user of app, I want to view list of shop in app |
| As a user of app, I want to rate any dish in app so that the system will add my rating on that dish | As a user, I want the dishes list ordered by high rating, so that I know what is the best dishes. |
| As a user, I want to receive successful message, so that’s I can confirm my account via email. | As a developer I want to link the implemented project to ionic dashboard and link all members with it in order to make it public for all clients |
|  | As a user, I want to Sort the dishes list according to my need, so that I find what I want easily.(we will delete this user story from our app ) |
|  | As a user, I want to edit my profile photo, so that I can keep my profile up to date |
|  | As a user, I want to filter the displayed list by event or meeting type e.g. party, visit a friend, so that I Minimize the dishes options |
|  | As a user, I want to filter the displayed list by dish kinds, e.g: sweet, cake, so that I Minimize the dishes options. |
|  | As a user of the app, I want to view notification on app icon in order to know if someone add dish to the app |

# Sprint Retrospective

Actions to stop doing

1. The team should stop assigning many user stories in the next sprint,
2. The team should stop selecting user stories to an upcoming sprint without a prior knowledge on how to implement them, to avoid a sprint failure.
3. The team should stop working separately, because that delays the work progress and waists time in fixing errors and generating repetitive steps.

## Actions to start doing

1. The team should start working on one server and update it frequency, since the conflict in code generates a lot of errors.
2. The team should schedule more group work sessions, since these are very effective at getting work done.
3. The team should double working hours, since plan tasks for previous sprint doesn’t as expected.

## Actions to keep doing

1. The team should continue training on ionic ,since we don’t have the full knowledge .
2. The team should continue helping each other ,since we have different skills .

# Metrics

## Sprint Burndown

