## Slide 1: Pick a dish app
By team #5

## Slide 2: idea
This app is the main stage to share opinions of dishes and shops .It almost has the same features as shop’s rating application exclude it supports:
View dishes' shops.
View appropriate occasions to take this dish for.

## Slide 3: Platform and tools
Version control
Platform
Database
Project management

## Slide 4: Experience
Management skills
Work as team
Presentation skills
Try new thing
Coding skills

## Slide 5: What we have done ?
Signup
login
Skip
List of dishes (home page)
Profile page (name and bio)
Settings page
Add new dish
dish page
Shops page
Shop page
List of user tips
List of user added dishes
Forget password
rate dish
like dish
Update average ratings
Update number of raters
Filters in dishes list
Refresh shop page
Filters in shops list
Refresh shop page
Refresh dishes page

## Slide 6: done

## Slide 7: Not completed
Search in dishes list
View added ratings
User liked list
User current location
View tips in dish page
Change profile photo
Order by in dishes list
notifications

## Slide 8: Challenges
Time
unfortunately after wasting our time trying to work user stories from the first sprint, we moved to other user stories and kept going back from time to time to the failed user stories
Ionic Tutorials
instead of searching for ionic tutorials, search generally or search for Node.js, type scripting and angular, even android tutorials helped when it comes to firebase
Data is stored in firebase as a large JSON document. It is the same case as it is done in most of the NoSQL database systems like MongoDB, Cassandra, CouchDB etc. The data is stored as a large objects which can hold key value pairs where value can be a string, number or another object. the concept was new and we were used to deal with sql databese.
Learning how to deal object database
Notes: ionic tutorials :
Cant be found or not helpful

## Slide 9: Future work
And recommendation
Notes: 1.
2.
3.
4.
5.

## Slide 10: demo
And desiccation

## Slide 11: Thanks 
Any Questions ?